# Self-hosted Hasura

VPC-only

ALB (private) → Hasura → RDS

## 1. Benefits:

- No public DB access paths

- Hasura sits behind:

  - Private ALB

  - mTLS

  - WAF

  - IP allowlists

- Clean PCI / ISO story

## 2. Operational responsibility

- Upgrades

- Backups of metadata

- Scaling

- Health checks

- Incident response

### 3. Hasura Console UX trade-offs

Self-hosted Hasura Console,:

- We must expose it carefully

- Or run it locally against prod metadata

- Or restrict it to VPN / bastion

## Migration path

#### Phase 1 — Parallel run

- Keep Hasura Cloud for dev

- Stand up self-hosted Hasura for staging

- Same metadata

- Same JWT config

#### Phase 2 — Internal consumers first

- Admin dashboard

- Ops tooling

- Reconciliation UI

#### Phase 3 — External exposure last

- Customer portals

- White-label tenants

## Reference architecture

┌────────────────────┐

│  Cognito + Auth     │

│  Server (JWT)       │

└─────────┬──────────┘

│

JWT (x-hasura-*)

│

┌──────────────────────────────────────────┐

│ VPC                                      │

│                                          │

│  ┌───────────────┐    ┌──────────────┐  │

│  │ Private ALB   │───▶│ Hasura        │  │

│  │ (WAF + mTLS)  │    │ (EC2/ECS)     │  │

│  └───────────────┘    └──────┬───────┘  │

│                               │          │

│                        ┌──────▼──────┐  │

│                        │ Postgres     │  │

│                        │ (RDS)        │  │

│                        └─────────────┘  │

└──────────────────────────────────────────┘

# Phased Migration

## Phase 1 — Infrastructure Foundation

### 1. Compute & networking

- Create Hasura runtime environment:

  - ECS service / EC2 instance

- Place Hasura in private subnets

- Add private ALB in front

- Security groups:

  - ALB → Hasura only

  - Hasura → Postgres only

- No public IP on Hasura

Note - This is often required for PCI scope reduction.

### 2. Database connectivity

- Use RDS / Aurora endpoint

- Enforce SSL:

  - HASURA_GRAPHQL_DATABASE_URL=postgres://...?sslmode=require

- DB user:

  - Dedicated Hasura role

  - Least privilege

- Connection pool sizing reviewed

## Phase 2 — Hasura Configuration (Core)

### 3. Environment variables

- HASURA_GRAPHQL_DATABASE_URL

- HASURA_GRAPHQL_ENABLE_CONSOLE

- HASURA_GRAPHQL_ADMIN_SECRET

- HASURA_GRAPHQL_JWT_SECRET

- HASURA_GRAPHQL_UNAUTHORIZED_ROLE

- HASURA_GRAPHQL_LOG_LEVEL

Security

- Store secrets in AWS Secrets Manager

- No secrets in task definitions / AMIs

### 4. JWT configuration (Cognito-aware)

- JWKS URL configured (Cognito)

- Claims mapping validated:

  - x-hasura-user-id

  - x-hasura-tenant-id

  - x-hasura-brand-id

  - x-hasura-role

- Multiple audiences supported (admin / user / service)

- Token expiry behaviour validated

Exit test

- Valid JWT → allowed

- Missing claim → denied

- Wrong tenant → zero rows

## Phase 3 — Metadata Migration

### 5. Export from Hasura Cloud

5.1 Export Metadata (CRITICAL)

- Export metadata:

- hasura metadata export

- Export migrations (if used)

- Store in Git (mandatory)

5.2 create Hasura project

Run hasura init hasura-selfhost-migration

Cd hasura-selfhost-migration

5.3Update project details from the Hasura console

Edit config.yaml

endpoint: https://merry-burro-67.hasura.app

admin_secret: <HASURA_ADMIN_SECRET>

5.4 Export Metadata

hasura metadata export

### What this exports

- Tables & schemas

- Relationships

- Permissions (role-based, row-level)

- Event triggers

- Actions

- Remote schemas

- Cron triggers

- Allowlist (if enabled)

### Resulting structure

metadata/

actions.yaml

allow_list.yaml

cron_triggers.yaml

databases/

query_collections.yaml

remote_schemas.yaml

rest_endpoints.yaml

## 5.6 Verify Export Integrity

Run:

hasura metadata diff

Expected output:

no differences found

5.7 Commit to Git repo https://github.com/3DCodes/hasura-selfhost-migration

5.8 Identify Cloud-Only Features (Important)

Review exported metadata for Cloud-specific dependencies:

### Check for:

- Hasura Cloud IP allowlists

- Cloud-specific webhook URLs

- Scheduled triggers using Cloud cron

- Actions calling public Cloud endpoints

Document these in MIGRATION_NOTES.md.

## 5.9 Secrets & Env Vars

Hasura does not export:

- Admin secret

- JWT secrets

- Database URLs

Create a separate file:

ENVIRONMENT_VARIABLES.md

Include:

- HASURA_GRAPHQL_JWT_SECRET

- HASURA_GRAPHQL_UNAUTHORIZED_ROLE

- HASURA_GRAPHQL_DATABASE_URL

- Any custom vars used by Actions

## 5.10 Dry-Run Apply

hasura metadata apply --dry-run

Confirms:

- Metadata is valid

- No missing dependencies

### 6. Import into self-hosted Hasura

- Apply metadata:

- hasura metadata apply

- Verify:

  - Tables

  - Relationships

  - Permissions

  - Event triggers

  - Actions

Once the above is confirmed, console edits should be forbidden.

## Phase 4 — Security Hardening

### 7. Admin access lockdown

- Disable console in prod:

- HASURA_GRAPHQL_ENABLE_CONSOLE=false

- Restrict admin secret usage:

  - Only from bastion / CI

- Rotate admin secret post-migration

### 8. Network-level protection

- WAF rules (rate limit, IP allowlist)

- mTLS or header-based auth for ALB

- No public Hasura endpoint

## Phase 5 — Functional Validation

### 9. Query & mutation validation

- Admin dashboard queries

- Ledger reads

- Reconciliation views

- Subscriptions (if used)

Elevate-specific

- Tenant isolation verified

- Brand isolation verified

- Impersonation flows validated

### 10. Event triggers & actions

- Webhook endpoints reachable

- Retries behave correctly

- Idempotency preserved

- Error handling logged

## Phase 6 — Observability & Ops

### 11. Logging

- Structured logs enabled

- Log aggregation (CloudWatch / ELK)

- Sensitive fields redacted

### 12. Monitoring & alerts

- ALB health checks

- Hasura /healthz

- DB connection saturation alerts

- Error rate alarms

### 13. Backup & DR

- Metadata backups automated

- Secrets backed up

- Restore tested in staging

- RTO / RPO defined

## Phase 7 — Cutover

### 14. Staged cutover

- Internal dashboards → self-hosted

- Ops tooling → self-hosted

- Customer traffic last

### 15. Rollback plan

- DNS switch reversible

- Hasura Cloud kept warm

- DB unchanged during cutover

## Phase 8 — Decommission / Optimise

### 16. Post-migration cleanup

- Remove unused Cloud resources

- Update runbooks

- Update onboarding docs

- Rotate secrets again

## Deliverables

- ✅ Infra as code (Terraform / CDK)

- ✅ Version-controlled metadata

- ✅ Hardened JWT config

- ✅ Private Hasura endpoint

- ✅ Clear ops runbook

- ✅ Reduced regulatory risk